## Slide 1: Team 21: 3D Printer and Application Interface Bi-Weekly Update 3 Cody Hutchison Steven Liu Abigail Morar Sponsor: Dalton Cyr TA: Milenka Gamero
Notes: Michelle

## Slide 2: Project Summary
Current 3D printers require the user to manually upload a G-code file by an external storage device and initiate the printing process via controls on the printer
The new 3D printer and Application will allow the uploading, controlling, and initiation of printing from anywhere with internet access. The print time will also be within 10% of the Ender 3 printing time while also attempting to speed up the Z-axis movement speed.
Notes: Kyle

## Slide 3: Project/Subsystem Overview
Notes: Eric

## Slide 4: Project Changes for 404
Everything is still on track from what was planned in 403.
As of now, changes are mostly geared towards fixing bugs in the current subsystems, preparing for full integration, and dealing with whatever problems may arise from that.
Notes: Eric

## Slide 5: Project Timeline
February 15
March 15
March 29
April 10
April 24
Finish Subsystems
Integrate Subsystems
Validate System
Final Presentation
Final Demo
Notes: January 30th - February 5th
  Ensure all parts required to complete PCBs are on hand or order more
  Start populating PCB if they have arrived
February 6th - 12th
  Have PCB populated and validate

## Slide 6: Electrical Subsystem Cody Hutchison
Accomplishments since last update 22 hrs of effort | Ongoing progress/problems and plans until the next presentation
- Validated Main Controller PCB - Validated Axis Driver PCB | Integrate PCB with MCU Design printer mount for PCBs

## Slide 7: Electrical Subsystem Cody Hutchison

## Slide 8: Application and Server Subsystem Steven Liu
Accomplishments since last update 10 hrs of effort | Ongoing progress/problems and plans until the next presentation
Fixed url firebase communication bug Fixed in-app fragment communication bugs | Add a print completion notification to user Make a new demo recording using app from physical device Look for other possible bugs or UI improvements

## Slide 9: Application and Server Subsystem Steven Liu

## Slide 10: Microcontroller Programming Subsystem Abigail Morar
Accomplishments since last update 11 hrs of effort | Ongoing progress/problems and plans until the next presentation
- Completed integration with Firebase | - Will begin testing functionality of stepper motors and integrate with PCB

## Slide 11: Integration
Accomplishments since last update | Ongoing progress/problems and plans until the next presentation
App/Server and MCU subsystems integrated | Validate App/Server and MCU integration Begin integration between MCU and Electrical Subsystem

## Slide 12: Parts Ordering Status
3 TMC-2130 Driver Controller were ordered and received
Notes: Michelle

## Slide 13: Execution Plan
Notes: Michelle

## Slide 14: Validation Plan
Notes: Michelle

## Slide 15
Questions? Comments?
Thank You